B&H B2B Hub Modernization

CMS Architecture Reference

Two Implementation Tiers: JSON-Only MVP  vs  CMS Admin Interface

v1.0  |  March 2026  |  Prepared by: Jerel Smith, Senior PM

For review by: Shia Bernstein (B2B Technical Lead), Milos (Architect), Brendan Bagley (Backend PM)

1. Purpose and Scope

This document describes two implementation tiers for content management of the B&H B2B Hub. Both tiers share a single JSON schema as their data contract. The difference is how that JSON is authored, validated, and published.

Architects and engineers should use this document to evaluate build cost, operational model, and upgrade path before Phase 1 implementation begins.

|  | Tier 1: JSON-Only MVP | Tier 2: CMS Admin Interface |
| --- | --- | --- |
| What it is | A flat JSON config file deployed with the codebase | An in-app admin panel that writes to the same JSON schema |
| Who edits | Developer or PM with text editor / GitHub access | Any authorized admin (Ariel, Jerel, Josh) via browser UI |
| Approval | Git pull request review | One-layer: Ariel approves before live publish |
| Build effort | ~3 days — schema + loader only | ~19 days — form editors, diff engine, approval queue, auth |
| When to use | Phase 1 launch, fast iteration, low admin volume | Phase 2+, self-service operations, Ariel as sole gatekeeper |
| Upgrade path | Drop-in: same JSON schema, add admin UI layer | Already built in v2-full-hub prototype branch |

2. The JSON Config Schema (shared by both tiers)

Both tiers read from and write to the same JSON structure. This is the single source of truth for every content element on the B2B Hub. The schema lives in INITIAL_CONFIG in src/App.jsx and will be extracted to a standalone hub-config.json in production.

2.1  Top-Level Keys

| Key | Type | Controls |
| --- | --- | --- |
| meta | object | Version number, last editor name, timestamp — auto-written on publish |
| hero | object | Hub home hero: headline, subheadline, badge, CTA label and sub-text |
| signupForm | object | 3-step sign-up: form title, subtitle, all 12 org-type labels and routing targets |
| segments | object (12 keys) | Each segment: display name, theme color, result-card description |
| contracts | array (9 items) | Contract entities: name, logoLabel, logoUrl, contractNumber, active, segments, description |
| errorStates | object (3 keys) | Customer-facing errors: D&B no-match, timeout, domain mismatch |
| footer | object | Contact email, rep phone, tagline |
| segmentPages | object (12 keys) | Full content for each of the 12 segment landing pages |
| contractPages | object (9 keys) | Full content for each of the 9 contract portal pages |

2.2  Contract Entity Fields (config.contracts[])

Each contract is a single entity record. Updating any field here propagates automatically to every surface: hub strip, segment sidebars, featured sections, and the contract portal page.

| Field | Type | Every surface it updates |
| --- | --- | --- |
| name | string | Hub strip, segment sidebar, contract page header, result card |
| logoLabel | string | Text fallback on all surfaces when logoUrl is empty |
| logoUrl | string | Rendered as <img> on all surfaces when present (base64 or CDN URL) |
| contractNumber | string | Hub strip badge, contract page subheading |
| active | boolean | false = hidden on every surface simultaneously |
| segments | string[] | Controls which segment pages list this contract in their sidebar |
| description | string | Hub strip, sign-up result card body text |

2.3  Segment Page Fields (config.segmentPages[id])

Each of the 12 segment pages is fully driven by its entry in segmentPages. No segment-specific logic exists in the rendering code.

| Field | Controls |
| --- | --- |
| headline | Hero banner title |
| intro / subIntro | Intro paragraph and supporting sub-text |
| signupBannerTitle/Body | Top-right sign-up callout card |
| featuredContractId | Which contract entity to feature (null = no featured contract) |
| featuredTitle/Body | Section heading and body copy for the featured contract |
| featuredBenefits | Checklist items under Sign up today to enjoy |
| featuredSignupCta / featuredLearnMoreCta | Button labels |
| otherContractIds | Ordered list of contract IDs for the right-column sidebar |
| otherContractsTitle | Sidebar section heading |
| showOrgTypeFilter / showStateFilter | Boolean toggles for hero and sidebar filters |
| phoneNumber | Phone number at sidebar bottom |

2.4  Contract Page Fields (config.contractPages[id])

Contract pages derive name, logo, and contractNumber from the entity record (edit once, all surfaces update). The contractPages key stores page-specific copy only.

| Field | Controls |
| --- | --- |
| blurb | Body copy under the partner logo |
| benefits | Checklist array for Sign up today to enjoy |
| signupCta | Primary button label |
| contractInfoCta | Secondary button label |
| promoTitle | Right-column promo heading |
| promoBullets | Right-column bullet list |
| Note | headline, subheadline, logo derived from contracts entity — not stored here |

3. Tier 1 — JSON-Only MVP

Recommended for Phase 1 launch. Fast to build. Edits require GitHub access. Suitable for low edit frequency and when Ariel Goldman and the PM team are the only editors.

3.1  How It Works

The JSON config is extracted from App.jsx into a standalone file (hub-config.json) committed to the repository. The React app fetches this file at startup and uses it to drive all rendering. To update any content, an authorized editor modifies hub-config.json and opens a pull request. Merge to main triggers a deploy.

3.2  File Structure

JerelProductManager.github.io/

public/

hub-config.json     <- all site content lives here

src/

App.jsx             <- reads config, no content hardcoded

package.json

3.3  App Loader Pattern

const [config, setConfig] = useState(null);

useEffect(() => {

fetch('/hub-config.json')

.then(r => r.json())

.then(data => setConfig(data));

}, []);

if (!config) return <LoadingSpinner />;

All child components receive config as a prop and are already written to render from it. No component-level changes are required when upgrading from Tier 1 to Tier 2.

3.4  Edit Workflow

| Step | Who | Action |
| --- | --- | --- |
| 1 | PM / Admin | Edit hub-config.json in any text editor or GitHub web UI |
| 2 | PM / Admin | Open a pull request targeting main |
| 3 | Reviewer | Review diff in GitHub — field paths and values are human-readable JSON |
| 4 | Approver | Merge PR — GitHub Actions deploys to GitHub Pages automatically |
| 5 | All surfaces | Site reflects new content on next page load |

3.5  Logo Upload in Tier 1

Logo images are stored as base64 data URIs in contracts[].logoUrl. To update a logo: convert the image to base64 and paste the data URI string into hub-config.json. The ContractLogo component renders it as an img tag on all surfaces automatically. To remove, set logoUrl to an empty string.

Size note: A typical partner logo PNG at 200x80px is 8-15 KB binary, 11-20 KB as base64. Nine logos adds roughly 100-180 KB to the config. Acceptable for Phase 1. Phase 2 should use CDN URLs instead.

3.6  Validation

Define a JSON Schema file (hub-config.schema.json) mirroring the structure in Section 2

Add an ajv validation step to the GitHub Actions workflow before the build step

PRs with schema violations fail CI and cannot be merged

Recommended: add a local pre-commit hook using husky + ajv-cli for fast feedback

3.7  Tier 1 Build Estimate

| Task | Estimate | Owner |
| --- | --- | --- |
| Extract INITIAL_CONFIG to hub-config.json | 0.5 days | Frontend |
| Replace constant with fetch() loader in App.jsx | 0.5 days | Frontend |
| Write JSON schema file | 1 day | PM + Frontend |
| Add schema validation to GitHub Actions CI | 0.5 days | DevOps |
| Document edit process for Ariel and PM team | 0.5 days | PM |
| Total | ~3 days |  |

4. Tier 2 — CMS Admin Interface

Recommended for Phase 2+. Self-service operations. Ariel Goldman edits and approves without developer involvement. All functionality described below is implemented in the v2-full-hub prototype branch.

4.1  Architecture Overview

The CMS admin interface is an in-app editing layer built on top of the same JSON schema. It requires no external CMS platform and no third-party services. The admin UI lives at the same URL as the public site, gated by authentication (user switcher in the prototype, to be replaced with real auth in production).

Live config and draft config are separate React state objects. Edits modify draft only. Publishing replaces live with draft if Ariel Goldman, or enqueues a pending change for all other users.

4.2  Admin Layout

| Panel | Location | Contents |
| --- | --- | --- |
| Sidebar | Left 220px | Three groups: Hub Home (6 sections), Segment Pages (12), Contract Pages (9). Plus Full JSON Editor. |
| Toolbar | Top of main area | Section label, unsaved-changes badge, publish mode, Publish or Submit button |
| Editor pane | Main area | Form editor (default) or raw JSON textarea |

4.3  Editable Sections — Hub Home (6 sections)

| Section | Editable Fields |
| --- | --- |
| Hero | Headline, subheadline, badge text, CTA label, CTA sub-text |
| Sign-Up Form | Form title, form subtitle, all 12 org-type display labels |
| Segments | Display name, theme color (hex), result-card description per segment |
| Contracts | Name, logoLabel, logo upload (file picker to base64), contractNumber, active toggle, description per contract |
| Error States | Customer-facing message and CTA label per error code |
| Footer | Contact email, rep phone, footer tagline |

4.4  Editable Sections — Segment Pages (12 pages)

Each segment page has its own editor panel. All fields from Section 2.3 are editable via labeled inputs and textareas.

Preview button: opens the public segment page in live view without leaving admin

Featured contract dropdown: links segment to a contract entity by ID

Sidebar contract list: comma-separated IDs field, available IDs shown as hint

Boolean toggles: showOrgTypeFilter and showStateFilter checkboxes per segment

4.5  Editable Sections — Contract Pages (9 pages)

Contract page name and logo are derived from the entity (edit in Contracts section, propagates here). The contract page editor exposes only page-specific copy: blurb, benefits list, CTA labels, promo title, promo bullets. A Preview button opens the live contract portal page.

4.6  Logo Upload Flow

Admin clicks Upload Logo in the Contracts section — native file picker opens (image types only)

FileReader reads file as base64 data URI

contracts[i].logoUrl updates in draft state immediately

All logo surfaces re-render in real time: hub strip, all segment pages, contract page

If logo exists: thumbnail preview and Remove button appear

Remove clears logoUrl to empty string; all surfaces revert to logoLabel text fallback

The upload is part of the draft. It enters the approval queue like any other change and is not live until approved.

4.7  Approval Workflow

| User | Capability | Publish path |
| --- | --- | --- |
| Ariel Goldman | Edit all sections. Direct publish. | Publish Live -> live config updates immediately, version bumps |
| Jerel Smith | Edit all sections. Submit for approval. | Submit for Approval -> enters pending queue |
| Josh Bernstein | Edit all sections. Submit for approval. | Submit for Approval -> enters pending queue |
| Future: Segment Editor | Phase 3: edit only assigned segments | Out of scope for Phase 1 |

4.8  Approval Queue and Diff View

Each pending submission shows: submitter, timestamp, field count changed

Expandable diff: field path | before value | after value

Approve and Reject buttons visible to Ariel Goldman only

Approved changes go live immediately and bump the config version number

Phase 2 enhancement: render logo thumbnail comparison instead of base64 strings in diff

4.9  Full JSON Editor Mode

A Full JSON Editor option exposes a raw textarea containing the complete config. Changes sync bidirectionally to form editors in real time. Invalid JSON shows an inline error and blocks publishing. Intended for PM and developer use, not for Ariel Goldman in normal operation.

4.10  Tier 2 Build Estimate (Production-Ready)

| Task | Estimate | Notes |
| --- | --- | --- |
| Extract config + fetch loader | 0.5 days | Same as Tier 1 prerequisite |
| JSON schema + CI validation | 1 day | Same as Tier 1 prerequisite |
| Admin panel shell: layout, sidebar, toolbar | 2 days | Prototype built, needs production hardening |
| Form editors: Hub Home 6 sections | 1 day | Prototype built, needs testing and a11y |
| Form editors: 12 Segment Pages | 2 days | Prototype built, needs testing and a11y |
| Form editors: 9 Contract Pages | 2 days | Prototype built, needs testing and a11y |
| Logo upload: file picker, base64, preview, remove | 1 day | Prototype built |
| Approval queue: submit, diff, approve, reject | 2 days | Prototype built, needs production hardening |
| Authentication: replace user switcher with real auth | 3 days | New work - SSO or session, align with B&H auth standards |
| Persist draft across sessions | 2 days | New work - prototype is session-only |
| Write published config on approve | 2 days | New work - GitHub API commit or backend endpoint |
| QA, edge cases, accessibility audit | 3 days |  |
| Total | ~19 days | Does not include backend infra for config persistence |

5. Upgrade Path: Tier 1 to Tier 2

The two tiers share the same JSON schema and the same React rendering components. The upgrade is additive with no rendering code changes required.

| Layer | Tier 1 | Change for Tier 2 |
| --- | --- | --- |
| JSON schema | hub-config.json flat file | No change |
| Config loader | fetch on mount | No change |
| Rendering components | Read config props | No change |
| ContractLogo | logoUrl or text fallback | No change |
| Admin UI | Not present | Add: editor panels, toolbar, approval queue |
| Authentication | Not present | Add: SSO or session-based auth |
| Config persistence | Git commit to hub-config.json | Add: write-back on approve via GitHub API, backend endpoint, or GitHub Actions webhook |
| Version history | Git log | Optional: version history UI in admin panel |

Key architecture decision: How does an approved Tier 2 change get written back to hub-config.json? Option A: GitHub API commit on approve. Option B: POST to backend endpoint writing to a database. Option C: GitHub Actions webhook triggered by approve. Option A is recommended for Phase 2 given constraints on third-party services and existing GitHub infrastructure.

6. Static Pages (Nav-Level, Not Yet CMS-Driven)

The following nav pages are implemented in v2-full-hub but are not yet CMS-editable. Their content is hardcoded in the StaticPageView component. These are candidates for Tier 2 expansion in a follow-on sprint.

| Page | Nav link | CMS status | Suggested config key |
| --- | --- | --- | --- |
| Contracts and eProcurement | Contracts & eProcurement | Hardcoded | staticPages.contracts_eprocurement |
| The Studio | The Studio | Hardcoded | staticPages.studio |
| B2B IT Services | B2B IT Services | Hardcoded | staticPages.it_services |
| About B&H | About B&H | Hardcoded | staticPages.about |
| Contact | Contact | Hardcoded | staticPages.contact |

To make these CMS-editable, add a staticPages key to the JSON schema and update StaticPageView to read from config.staticPages[pageId] instead of hardcoded constants. The admin sidebar would gain a sixth group: Static Pages.

7. Open Questions for Architecture Review

| # | Question | Options | Recommendation |
| --- | --- | --- | --- |
| 1 | Config persistence in Tier 2 | A: GitHub API commit B: Backend DB C: GitHub Actions webhook | Option A - lowest infra cost |
| 2 | Authentication for admin panel | SSO (Okta/LDAP) / Session-based / Magic link | Align with B&H auth standards |
| 3 | Draft persistence across sessions | localStorage / IndexedDB / Backend session store | Backend session for multi-user safety |
| 4 | Logo storage in Phase 2 | Stay base64 / CDN URL / Hybrid | CDN URL - no config size risk |
| 5 | Static pages CMS scope | Add to Phase 2 / Defer to Phase 3 / Keep hardcoded | Defer to Phase 3 - low edit frequency |
| 6 | PMO 5000 routing | Apply new JSON routing / Separate config key / Keep existing | Steering Committee decision - blocks arch finalization |

Appendix A: Prototype Reference (v2-full-hub branch)

| Component | Approx. line | Description |
| --- | --- | --- |
| INITIAL_CONFIG | 1 to 300 | Full JSON schema with all content - the Tier 1 JSON file |
| ContractLogo | ~316 | Shared logo rendering: img or text fallback |
| App (root) | ~330 to 420 | State, routing, publish and approve handlers |
| HubView | ~420 to 590 | Hub home: hero, org grid, 3-step sign-up, result card |
| SegmentPageView | ~590 to 740 | 12 segment pages - fully data-driven |
| ContractPageView | ~740 to 840 | 9 contract portal pages - derives name/logo from entity |
| StaticPageView | ~840 to 1060 | 5 nav pages: C&eP, Studio, IT Services, About, Contact |
| AdminView + SectionEditor | ~1060 to 1320 | CMS admin: sidebar, toolbar, all form editors, JSON editor |
| ApprovalsView + ChangeCard | ~1320 to 1450 | Approval queue with diff, approve, reject |

Appendix B: Related Documents

| Document | Version | Notes |
| --- | --- | --- |
| B2B Hub PRD | v1.2 | Feature requirements, success metrics, PMO 5000 blocker |
| B2B Hub Technical Architecture | v1.2 | Backend systems: BDBTools, D&B verification, SAP/Ariba, eProcurement |
| User Stories and Gherkin Scenarios | v2.0 | 11 epics, 22 stories, 55+ scenarios including E9 quick wins |
| Contract Entity Architecture | v1.0 | Single source of truth spec for logo propagation across all surfaces |