B&H B2B Hub

Contract Entity Architecture

Single Source of Truth for Cooperative Contract Data & Logo Management

Technical Architecture Document  |  v1.0  |  March 2026

Prepared by: Jerel Smith, Senior PM — B&H B2B Hub Modernization

For review by: Shia Bernstein (B2B Technical Lead), Milos (Architect)

1. Executive Summary

The B2B Hub v2 introduces 12 segment pages and 9 contract portal pages. Each cooperative contract (E&I, Omnia, Equalis, TIPS, etc.) appears in multiple surfaces: the hub home contract strip, segment page featured sections, segment page sidebars, and the dedicated contract portal page.

Without a shared entity layer, updating a contract logo, name, or contract number requires edits in multiple places — creating drift and inconsistency risk. This document specifies a contract entity architecture that makes every contract a single record updated once and rendered everywhere.

Design Principle: A B2B Manager should be able to upload a new Omnia logo once and have it appear on the Higher Ed page, the K-12 page, the State/Local page, and the Omnia portal page — with no additional steps.

2. Problem Statement

2.1  Current State (v1 Prototype)

In the current prototype, contracts are referenced in two separate config structures:

config.contracts[] — an array of contract entity objects (id, name, logoLabel, contractNumber, active, segments, description)

config.contractPages{} — a separate key-value map of page-level content (headline, blurb, benefits, CTAs), keyed by the same contract ID

The contract entity and the contract page are linked by ID but store overlapping fields independently. This creates four classes of problems:

| Problem | Example | Impact |
| --- | --- | --- |
| Logo duplication | Omnia logo stored separately in entity and page | Updating logo requires 2+ edits |
| Name drift | Contract renamed in entity but page headline not updated | Inconsistent user-facing name |
| No image support | logoLabel is text only; no image upload exists | Cannot display partner logos |
| Manual propagation | Admin must know which pages use a contract | High error rate, support burden |

2.2  Affected Surfaces

Each contract currently appears on up to 5 separate surfaces. All must stay in sync:

| Surface | Contract Display | Currently Consistent? |
| --- | --- | --- |
| Hub Home — contract strip | logoLabel text badge + contractNumber | Yes (reads from entity) |
| Segment page — featured section | logoLabel text + partner name | Yes (reads from entity) |
| Segment page — sidebar list | Partner name + logoLabel badge | Yes (reads from entity) |
| Contract portal page — header logo | Large partner logo block | No — separate field |
| Contract portal page — headline | Contract name in page header | No — separate field |

3. Proposed Architecture

3.1  Contract Entity as Single Source of Truth

The contract entity (config.contracts[]) is extended to be the definitive record for all shared contract attributes. The contractPages{} map retains only page-specific content that does not appear on other surfaces.

Rendering components derive all shared fields (name, logo, contractNumber) directly from the entity. ContractPages{} entries are reserved for portal-specific copy: blurb, benefits, CTAs, and promo bullets.

3.2  Extended Contract Entity Schema

// config.contracts[] — Single source of truth

{

id:             string,      // Stable identifier, never changes

name:           string,      // Canonical name — used on all surfaces

logoLabel:      string,      // Fallback text shown when no logoUrl

logoUrl:        string,      // Base64 data URI or CDN URL (Phase 1: base64)

contractNumber: string,      // Displayed on hub strip and portal page

active:         boolean,     // false = hidden on all surfaces

segments:       string[],    // Which segment pages list this contract

description:    string,      // Short description for hub strip + result cards

}

The contractPages{} map retains page-specific content only:

// config.contractPages{} — Page-specific copy only

{

[contractId]: {

blurb:           string,  // Long-form intro under the logo

benefits:        string[], // Checklist items

signupCta:       string,  // 'Sign Up' button label

contractInfoCta: string,  // 'Contract Info' button label

promoTitle:      string,  // Right-column promo section title

promoBullets:    string[], // Right-column bullets

// NOTE: headline and subheadline are DERIVED from entity.name

//       logo is DERIVED from entity.logoUrl / entity.logoLabel

}

}

4. ContractLogo Component

4.1  Design

A shared ContractLogo React component is the single rendering point for all contract logo appearances. It accepts a contract entity object and optional size constraints, then renders either the image or the text fallback. No surface renders logos independently.

function ContractLogo({ contract, height = 24, maxWidth = 80 }) {

if (contract.logoUrl) {

return (

<img src={contract.logoUrl} alt={contract.logoLabel}

style={{ maxHeight: height, maxWidth, objectFit: 'contain' }} />

);

}

// Fallback: render logoLabel as styled text

return (

<span style={{ fontWeight: 900, fontSize: height * 0.7,

fontFamily: 'Montserrat, sans-serif' }}>

{contract.logoLabel}

</span>

);

}

4.2  Usage by Surface

| Surface | Component Call | Size |
| --- | --- | --- |
| Hub home contract strip | <ContractLogo contract={ct} height={20} maxWidth={60}/> | height=20 |
| Segment page featured section | <ContractLogo contract={ct} height={28} maxWidth={120}/> | height=28 |
| Segment page sidebar | <ContractLogo contract={ct} height={18} maxWidth={60}/> | height=18 |
| Contract portal page header | <ContractLogo contract={ct} height={36} maxWidth={160}/> | height=36 |

5. Logo Upload — CMS Admin Flow

5.1  Phase 1: Base64 Inline Storage (Current Prototype)

In Phase 1 (CMS Light), logos are stored as base64-encoded data URIs inside the JSON config. The admin uploads a file from their local computer; the browser reads it with FileReader.readAsDataURL() and stores the resulting string in config.contracts[i].logoUrl.

This approach requires no backend infrastructure and works entirely in-browser. It is appropriate for the prototype and for Phase 1 CMS Light given B&H's constraint against third-party CMS platforms.

Size constraint: Base64 images are ~33% larger than binary. A typical partner logo at 200x80px PNG is approximately 8–15 KB binary, or 11–20 KB as base64. With 9 contracts, total logo payload is approximately 100–180 KB — well within acceptable JSON config size.

5.2  Admin UX — Upload Flow

Admin navigates to CMS → Contracts section

Selects a contract (e.g., Omnia)

Clicks 'Upload Logo' — native file picker opens, filtered to image/* types

Admin selects file from their local computer

FileReader reads the file as a data URL (base64)

config.contracts[i].logoUrl is updated in draft state

All logo surfaces re-render immediately via React state (live preview)

Admin clicks 'Submit for Approval' (or 'Publish Live' if Ariel Goldman)

Approval workflow proceeds per the existing one-layer model

5.3  Admin UX — Remove / Replace Flow

If a logoUrl exists, a thumbnail preview and 'Remove' button appear next to the upload control

Clicking 'Remove' clears logoUrl to empty string, reverting to logoLabel text fallback

Uploading a new file replaces the existing logoUrl in a single operation

5.4  Phase 2: CDN URL Storage (Production CMS)

In Phase 2 (Full CMS), logos should be stored as CDN URLs rather than base64 strings. The upload flow changes as follows:

Admin uploads file via CMS admin panel

Backend receives multipart/form-data upload

File is stored in B&H media storage (S3, Azure Blob, or internal CDN)

CDN URL is returned and stored in contract.logoUrl

All surfaces load the logo via a standard <img src> tag — no config size impact

The ContractLogo component requires no changes between Phase 1 and Phase 2 — it renders whatever string is in logoUrl, whether a data URI or an https URL.

6. Propagation Map

The following table shows exactly which fields propagate from a single contract entity edit and which require separate contractPages edits:

| Field | Source | Propagates To | Edit Once? |
| --- | --- | --- | --- |
| name | contracts[i].name | Hub strip, Segment sidebar, Contract page header, Result card | YES |
| logoUrl | contracts[i].logoUrl | Hub strip, Segment featured, Segment sidebar, Contract page header | YES |
| logoLabel | contracts[i].logoLabel | All surfaces (fallback when no image) | YES |
| contractNumber | contracts[i].contractNumber | Hub strip, Contract page subheading | YES |
| active | contracts[i].active | All surfaces — inactive contracts hidden everywhere | YES |
| description | contracts[i].description | Hub strip tooltip, Result card body | YES |
| segments | contracts[i].segments | Controls which segment pages list this contract | YES |
| blurb | contractPages[id].blurb | Contract portal page only | Portal page only |
| benefits | contractPages[id].benefits | Contract portal page only | Portal page only |
| signupCta | contractPages[id].signupCta | Contract portal page only | Portal page only |

7. Approval Workflow — Contract Entity Changes

Contract entity changes (including logo uploads) flow through the same one-layer approval model as all other hub content. No special workflow is needed for image uploads.

| User | Action | Result |
| --- | --- | --- |
| Jerel Smith / Josh Bernstein | Upload new Omnia logo, click Submit | Change enters pending queue with diff showing logoUrl changed |
| Ariel Goldman | Reviews pending change, clicks Approve | logoUrl published to live config — all surfaces update immediately |
| Ariel Goldman | Uploads logo directly, clicks Publish Live | logoUrl published immediately — no approval step |

Diff display for logoUrl: The approval queue shows the field path (contracts[2].logoUrl) with before/after truncated to the first 60 characters. Architects should consider rendering a logo thumbnail preview in the diff view rather than a base64 string for readability.

8. Implementation Checklist

8.1  Prototype (Complete — v2-full-hub branch)

logoUrl field added to all 9 contract entities in INITIAL_CONFIG

ContractLogo component implemented with image/text fallback logic

ContractLogo used in ContractPageView header logo block

ContractLogo used in SegmentPageView featured contract display

File upload UI added to Contracts section of CMS admin panel

FileReader base64 encoding wired to config.contracts[i].logoUrl

Remove logo button implemented with revert to text fallback

Live preview: uploading a logo updates all surfaces without page reload

8.2  For Architects to Review / Extend

Confirm contractPages{} fields do not duplicate any entity fields — validate no headline or logoUrl fields remain in contractPages

Hub contract strip: wire ContractLogo at height=20 (currently renders text badge only)

Segment page sidebar list: wire ContractLogo at height=18 (currently renders text badge)

Result card contract tiles: wire ContractLogo at height=20

Phase 2: replace base64 storage with CDN upload endpoint — ContractLogo component requires no changes

Phase 2: add image dimension validation (recommended max: 400x160px, 100KB) on upload

Phase 2: consider rendering a logo thumbnail in the approval diff view instead of base64 string

Consider whether contractNumber should appear on the contract portal page header (currently in entity only)

8.3  Open Questions for Architecture Review

| Question | Options | Recommendation |
| --- | --- | --- |
| Logo storage Phase 1 | base64 inline vs. external URL | base64 for prototype — low infra cost, acceptable size |
| Logo storage Phase 2 | S3 / Azure Blob / internal CDN / BDB | Defer to B&H infra standards; ContractLogo works with any URL |
| Max logo file size | No limit / 100KB / 200KB warning | Soft warn at 100KB, hard block at 500KB |
| Logo format support | PNG only / PNG+SVG / PNG+JPG+SVG | Accept PNG, JPG, SVG; store original format in logoUrl |
| Existing customer contract display | Same entity / separate portal-account link | Depends on PMO 5000 routing decision — flag for Steering Committee |

Appendix A: File Structure Reference

The v2-full-hub branch implements this architecture in a single-file React prototype:

src/App.jsx

INITIAL_CONFIG.contracts[]     — entity definitions with logoUrl field

INITIAL_CONFIG.contractPages{} — portal page copy only

ContractLogo()                 — shared logo rendering component (line ~316)

ContractPageView()             — uses ContractLogo for header logo

SegmentPageView()              — uses ContractLogo for featured contract

SectionEditor > 'contracts'    — upload UI in CMS admin panel

Appendix B: Related Documents

| Document | Version | Location |
| --- | --- | --- |
| B2B Hub PRD | v1.2 | /mnt/project/B2B_Hub_PRD_v1_2.docx |
| B2B Hub Technical Architecture | v1.2 | /mnt/project/B2B_Hub_TechArch_v1_2.docx |
| User Stories & Gherkin Scenarios | v2.0 | Project files |
| v2-full-hub prototype branch | — | github.com/JerelProductManager/JerelProductManager.github.io/tree/v2-full-hub |