| B2B HUB MODERNIZATION · PMO-5000 Portal Routing, Sign-Up Flow & Hub Redesign Requirements Phase 1 · Version 2.0 · June 03, 2026 Prepared by: Ariel Goldman (Business Lead) & Jerel Smith (Senior Product Manager – B2B Hub) |  |  |
| --- | --- | --- |
| Document Type | Business Requirements Document (BRD) |
| Epic | PMO-5000 — B2B Hub Modernization & CMS Initiative |
| Sub-Initiative | Portal Routing · Sign-Up Flow Transition · Hub UX Redesign (Figma by Jay Lindner) |
| Phase | Phase 1 (April – June 2026) |
| Status | Draft — Pending Stakeholder Review |
| Version | 2.0 — supersedes v1.1 (routing only) |
| Approvers | Ariel Goldman (B2B Business Lead), Manny Steigman (Senior Stakeholder) |
| Product Manager | Jerel Smith — Senior PM, B2B Hub |
| Engineering POC | Shimon Lefkowitz - Architect |
| UX Designer | Jay Lindner — Hub redesign, core / contract / segment pages |
| Change Process | DES (Data Entry System) or Jira ticket submitted to WebOps |
| Key Change v2.0 | Added: Sign-Up Flow transition, Fast Track / Sprint post-launch process, Hub redesign ( Figma ) |

# Purpose & Scope

This document defines requirements for the B2B Hub Modernization program (PMO-5000), covering three interconnected areas: (1) Portal Routing Configuration — how the system determines which portal a B2B customer is directed to; (2) Sign-Up Flow Transition — the migration from a segment-led browsing experience to a sign-up-led qualification flow, and how that flow evolves post-launch; and (3) Hub UX Redesign — modernization of the core hub, contract, and segment pages based on Figma designs by Jay Lindner.

| ■ | Portal routing rules directly affect which purchasing portal a customer lands on. Misconfiguration can result in customers accessing incorrect pricing tiers, ineligible contract portals, or complete routing failure. All routing changes must follow the defined change management process (DES or WebOps Jira ticket). |
| --- | --- |

## In-Scope

- Sign-Up Flow Transition — removal of the segment-led browsing funnel as the primary acquisition path; Sign-Up Tray (Flow 2) as the confirmed entry point

- Post-Launch Sign-Up Flow Updates — Fast Track and Sprint process governance for iterating on the sign-up flow after go-live

- Hub UX Redesign — modernized core hub page, contract pages, and all 12 segment pages based on Jay Lindner Figma designs

- Portal routing data model — Segment × Contract × State mapping

- Lookup priority logic (4-tier cascade: exact state+segment → state → national segment → global fallback)

- Change management process: DES entries and WebOps Jira ticket workflow

- Audit and traceability requirements for routing changes

- Validation rules and error handling for routing configuration

- Integration contract between routing data store and the B2B Hub front-end

- Routing test utility for post-change validation

- Roles and permissions for all routing and content workflows

## Out of Scope

- CMS admin UI for portal mapping — removed; delegated permanently to DES/WebOps

- Portal parameter management (owned by Sam Herman / Portal Management Tool)

- New portal creation — handled in the Portal Management Tool workflow

- Authenticated/logged-in portal dashboard experience (Phase 2)

- Automated domain-based routing / PMO-5000 domain sniffing (separate initiative)

- Punchout portal configuration (Steven Galla's domain — scope TBD)

- Tiered admin / sub-user management within portals (Phase 2)

# Background & Current State

## The Segment-Led Experience — Current State

The current B2B Hub presents customers with a segment-browsing model: users arrive at the hub, scan 12 organization segment cards (Federal, Higher Ed, K-12, etc.), navigate into their segment page, and eventually find a sign-up CTA. This model was designed as an information architecture rather than a conversion funnel.

Identified problems with the segment-led model:

- Sign-up friction — users must complete a multi-step segment funnel before reaching a sign-up option

- Segment confusion — many customers don't know which of the 12 segments applies to them

- Lost leads — customers who don't recognize their segment abandon without signing up

- Hard-coded routing — state-to-contract-to-portal logic requires developer tickets to change (2–8 week lead time)

- No qualification data capture — the segment-browsing model collects no contact info before customers leave

## Sign-Up Tray (Flow 2) — Confirmed Winner

Following stakeholder review, the Sign-Up Tray (Flow 2) was selected as the confirmed sign-up entry pattern. The Hub Qualification Flow (3-step segment funnel) was rejected and removed from the prototype. The Sign-Up Tray approach presents sign-up as the primary action on hub entry, with segment pages retained as secondary discovery content — not the primary acquisition path.

| ✓ | Stakeholder decision (Ariel Goldman): Sign-Up Tray is the confirmed acquisition entry point. Segment pages remain for discovery and SEO value but are no longer the required path to sign-up. The showSignupTray and signupPath states are promoted to App root. |
| --- | --- |

# Sign-Up Flow Transition

| ★ | New in v2.0. This section defines the transition from the segment-led customer experience to the sign-up-led flow, and the governance process for updating the sign-up flow after launch. |
| --- | --- |

## From Segment-Led to Sign-Up-Led: The Transition Model

The transition reframes the hub's primary job from 'help customers find their segment' to 'get qualified customers into a portal.' Segment pages continue to serve SEO, discovery, and contract-specific detail — but sign-up is no longer gated behind segment browsing.

| Dimension | Before (Segment-Led) | After (Sign-Up-Led) |
| --- | --- | --- |
| Primary entry action | Browse 12 segment cards | Sign Up CTA on hub landing |
| Qualification method | Customer self-selects segment | Sign-Up Tray: org type + state + contact info |
| Portal routing trigger | Segment page → contract page → sign-up URL | Sign-Up Tray → routing API → portal |
| Contact capture timing | Post-segment-browse (many abandon first) | Upfront in Sign-Up Tray step 1 |
| Segment pages role | Primary acquisition path | Discovery, SEO, and contract detail |
| State/segment routing | Hard-coded per segment page | Dynamic via routing service (Segment × Contract × State) |
| Failed D&B; handling | Generic error, no structured next step | Structured denial flow with contact persistence |

## Sign-Up Tray Flow — Requirements

The Sign-Up Tray (modal drawer) is the confirmed sign-up entry point. It must be accessible from the hub landing page, all segment pages, and all contract pages — without requiring the customer to complete any segment navigation first.

| ID | Requirement | Description |
| --- | --- | --- |
| SF-01 | Trigger | A persistent Sign Up CTA must appear on the hub hero, segment page hero, and contract pages. Clicking any CTA opens the Sign-Up Tray overlay without navigating away from the current page. |
| SF-02 | Step 1 — Org Type | Tray presents org type selection (maps to B2B segment). Customer selects their organization type. This drives segment deduction and downstream portal routing. |
| SF-03 | Step 2 — Contact Info | Tray collects: first name, last name, business email, organization name, business phone, state. State field is required — it drives state-specific portal resolution. |
| SF-04 | Routing Resolution | On submission, the system calls the routing API with: contract_id (from entry point context), segment (from org type selection), state (from contact form). Returns portal_id. |
| ID | Requirement | Description |
| SF-05 | Multi-Route Denial | If the customer is ineligible for the requested contract in their state/segment, the system evaluates fallback routes before surfacing a denial. Denial must include a structured 'Contact a Specialist' CTA. |
| SF-06 | Contact Data Persistence | Contact form data (name, email, org, phone, state) must be persisted on denial flows. B2B sales team must be able to retrieve denied applicants for outreach. This is a backend requirement (Brendan Bagley). |
| SF-07 | Role Multi-Select | The contact form must include a role/job function field with multi-select capability. This field was previously removed and must be restored. |
| SF-08 | SignupPath Routing | signupPath state (promoted to App root) must support routing to contract-specific sign-up URLs when the customer enters the tray from a contract page, vs. generic routing from hub landing. |
| SF-09 | Accessibility | Tray must be fully keyboard-navigable. Focus must be trapped within the tray when open. Escape key closes the tray. WCAG 2.1 AA minimum. |
| SF-10 | GA4 Instrumentation | All tray interactions must fire GA4 events: tray_open, org_type_selected, contact_form_started, contact_form_submitted, routing_resolved, routing_denied. Ensighten tag rules required. |

## Segment Pages — Retained Role Post-Transition

Segment pages are retained in the redesigned hub but their role changes. They are no longer the primary acquisition path — they serve discovery, SEO, and contract-specific detail for customers who want to explore before committing to sign-up.

- Each segment page must feature a prominent Sign-Up CTA that opens the Sign-Up Tray (not navigates to aseparate sign-up page)

- Segment pages must display the relevant cooperative contracts for that segment

- Segment pages must be CMS-editable: headline, intro copy, benefits, featured contract, hero image

- The segment selection on the Sign-Up Tray must be pre-populated when tray is opened from a segment page

- Segment pages are retained for all 12 segments; no segments are deprecated in Phase 1

## Post-Launch Sign-Up Flow Update Process

| ■ | New in v2.0. After launch, sign-up flow changes will not go through the standard CMS content update process. They require either a Fast Track approval or a full Sprint, depending on the nature of the change. |
| --- | --- |

### Fast Track Process

The Fast Track process is used for low-risk, copy-level changes to the Sign-Up Tray that do not alter routing logic, field structure, or GA4 instrumentation. These changes can be delivered outside the sprint cadence with a compressed approval cycle.

Eligible for Fast Track:

- Copy changes to tray labels, button text, helper text, or step headings

- Error message copy updates (D&B; denial messages, routing error messages)

- Changes to the 'Contact a Specialist' fallback copy or phone number

- Reordering or renaming org type options (no adds/removes without Sprint)

- Updating the 'step X of Y' indicator labels

| # | Actor | Action |
| --- | --- | --- |
| 1 | Requestor (B2B PM / Ops) | Drafts change in a Jira ticket with before/after copy. Marks as Fast Track. |
| 2 | Ariel Goldman | Reviews and approves copy change. Comment approval in Jira required. |
| 3 | WebOps / Dev | Implements change. No QA sprint required. Smoke test by requestor in staging. |
| 4 | Requestor | Verifies live. Closes ticket. Notes any GA4 impact (label changes may affect event tracking). |

### Sprint Process

The Sprint process is required for any sign-up flow change that touches routing logic, adds or removes form fields, alters GA4 event schemas, changes step structure, or has dependencies on backend services (routing API, contact persistence, DES).

Requires Sprint:

- Adding or removing org type options (affects segment deduction and routing)

- Adding or removing form fields (affects contact data schema and D&B; input)

- Changes to routing resolution logic or fallback behavior

- Changes to denial flow structure or multi-route evaluation order

- GA4 event schema changes (new events, renamed properties)

- Changes to the signupPath or showSignupTray state logic

- New entry points for the Sign-Up Tray (new pages or contexts)

- A/B test implementation on tray copy or structure

| # | Actor | Action |
| --- | --- | --- |
| 1 | B2B PM (Jerel Smith) | Creates Jira story with full acceptance criteria. Identifies routing, GA4, and backend dependencies. |
| 2 | Ariel Goldman | Reviews and approves story scope before sprint grooming. |
| 3 | Manny Steigman | Required approver for any change that affects customer-facing routing or portal assignment logic. |
| 4 | Engineering (Shia / WebOps) | Story enters sprint backlog. Estimated and groomed with Brendan Bagley for backend dependencies. |
| 5 | QA | Full regression test of sign-up tray. Routing test utility used to validate portal resolution. |
| 6 | GA4 / Analytics | GA4 event schema validated in staging. Ensighten rules updated if applicable. |
| 7 | Requestor | UAT sign-off. Manny Steigman final approval before production deploy if routing affected. |

# Hub UX Redesign — Figma by Jay Lindner

| ★ | New in v2.0. This section defines requirements for the modernization of the core hub landing page, cooperative contract pages, and all segment pages, based on Figma designs produced by Jay Lindner. Design source: Jay Lindner Figma file. All implementation must reference the Figma as the design authority. |
| --- | --- |

## Design Principles

The redesign follows the B&H; Design System and the following principles established in the Figma:

- Sign-up first: The primary CTA on every page is sign-up. Segment browsing is secondary.

- Left-aligned, content-first layouts: No centered hero text blocks. Short headers in title case, longer in sentence case.

- See Figma for all font, color, and design principles

## Core Hub Landing Page

The hub landing page is the primary entry point for all B2B customers. The redesign replaces the current segment-card grid with a conversion-optimized layout.

| ID | Component | Requirements |
| --- | --- | --- |
| HUB-0 1 | Hero Section | Full-width hero with headline, subheadline, and primary Sign Up CTA. Hero image/background CMS-controlled. Headline max 60 chars. CTA opens Sign-Up Tray. |
| HUB-0 2 | Value Proposition Strip | 3–4 benefit icons below hero. Copy CMS-editable. Icons from B&H; Design System or CMS-uploadable SVG. |
| HUB-0 3 | Segment Navigation | Segment cards retained as a secondary discovery section. Cards link to individual segment pages. Card copy and icons CMS-editable. |
| HUB-0 4 | Featured Contract | Highlighted cooperative contract block (configurable in CMS). Includes contract logo, blurb, benefit bullets, Sign Up CTA, and Learn More CTA. |
| HUB-0 5 | Other Contracts Strip | Horizontal logo strip for non-featured contracts. Order and inclusion CMS-controlled via contract picker. |
| HUB-0 6 | Footer | B2B-specific footer: B2B contact phone number(s), email, channel routing. Removes all B2C footer content. Footer copy CMS-editable per Jay Lindner spec. |
| ID | Component | Requirements |
| HUB-0 7 | Fallback Help Text | Phone number and 'Can't find what you need?' copy visible on hub page. CMS-editable. Removes '5-minute contract approval' — replaced with 'Registration approval/review'. |
| HUB-0 8 | SEO Fields | CMS-editable: meta title, meta description, OG title, OG description, canonical URL, robots directives. |

## Cooperative Contract Pages

Each cooperative contract has a dedicated page. The redesign standardizes the contract page template based on Jay Lindner's Figma. All contract pages are CMS-driven from the contract entity.

| ID | Component | Requirements |
| --- | --- | --- |
| CP-01 | Contract Hero | Contract logo (CMS-controlled, all site logos must be CMS-managed per Ariel Goldman governing rule), contract name, and subheadline. Background color or image CMS-configurable. |
| CP-02 | Contract Blurb | 2–3 sentence description of the contract. CMS-editable. Character limit per Jay Lindner spec (to be confirmed in design review). |
| CP-03 | Benefit Bullets | 3–5 benefit bullets. Each bullet CMS-editable. Displayed with Cool Green checkmark icon per design system. |
| CP-04 | Sign Up CTA | Primary CTA opens Sign-Up Tray with signupPath pre-set to this contract. CTA label CMS-editable. |
| CP-05 | Contract Info CTA | Secondary CTA linking to contract documentation or external cooperative URL. URL and label CMS-editable. |
| CP-06 | Logo Strip | If applicable: strip showing sub-brands or partner logos associated with the contract. Logos CMS-uploadable. |
| CP-07 | Portal by State/Segment | Display-only table showing available portals by state/segment (sourced from routing config). Read-only on page; not editable via CMS — changes go through DES/WebOps process. |
| CP-08 | SEO Fields | Per-contract CMS-editable SEO fields: meta title, description, OG, canonical, robots. |
| CP-09 | PEPPM Removal | PEPPM is fully removed from contract pages, logos, contractPages config, otherContractIds, and display filters. No PEPPM references should appear in any contract page output. |

## Segment Pages

All 12 segment pages are redesigned using a standardized Figma template. The segment page's role shifts from primary acquisition to discovery and depth. Sign-up is always one click away via the Sign-Up Tray, with the org type pre-populated from the segment context.

| ID | Component | Requirements |
| --- | --- | --- |
| SP-01 | Hero Banner | Full-width segment hero with headline, subheadline, and Sign Up CTA. Hero image CMS-uploadable per segment. CTA opens tray with org type pre-set. |
| ID | Component | Requirements |
| SP-02 | Intro Copy | Segment-specific intro paragraph and sub-intro. Both CMS-editable. Max line width 75 chars per design system. |
| SP-03 | Value Proposition | Sign-up banner title and body copy. CMS-editable. Highlights segment-specific purchasing benefits. |
| SP-04 | Featured Contract | Featured cooperative contract for this segment. Configurable per segment in CMS (contract picker). Shows logo, blurb, benefits, Sign Up CTA, Learn More CTA. |
| SP-05 | Benefits List | 3–5 segment-specific benefit bullets. CMS-editable (one per line). Displayed with green checkmarks. |
| SP-06 | Contract Reference | List of applicable cooperative contracts for this segment. Driven by contract-to-segment mappings in routing config. |
| SP-07 | Phone / Contact | Segment-specific B2B phone number. CMS-editable. Replaces generic B2C contact info. |
| SP-08 | Sign-Up URL | CMS-editable fallback sign-up URL for this segment. Used as direct link in email campaigns where tray is not available. |
| SP-09 | SEO Fields | Per-segment CMS-editable: meta title, description, OG title, OG description, canonical URL, robots directives. |
| SP-10 | All 12 Segments | All segments covered: Federal, Higher Ed, State/Local, K-12, Diversity, SMB, Corporate, Faith, Creative/Production & Post, Systems Integrator, Healthcare, Non-Profit. |

## Design Handoff Requirements

- Jay Lindner has provided a final, annotated Figma file with character limits, spacing specs, and component state variations.

- All copy in Figma is final.

- Character limits per field must be documented in Figma

- Mobile breakpoints (375px, 768px, 1280px) must be included in the Figma for all redesigned pages

- Jay Lindner designs have been reviewed by Ariel Goldman prior to being handed to engineering

# Portal Routing Data Model

## Core Entity: Portal Mapping Rule

A portal mapping rule defines the Portal Management Tool portal ID to use when a customer matches a specific combination of contract, segment, and state.

| Field | Type | Description |
| --- | --- | --- |
| rule_id | UUID | System-generated PK. Immutable after creation. |
| contract_id | VARCHAR(64) | Cooperative contract key (omnia, ei, tips, buyboard, equalis, mhec). |
| segment | VARCHAR(64) | Segment key or "" (wildcard = any segment). All 12 segments supported. |
| state | CHAR(2) | Two-letter US state code or "" (wildcard = all states / national). |
| portal_id | VARCHAR(16) | Portal Management Tool portal ID. Must be a valid, active portal. |
| label | VARCHAR(128) | Human-readable label for ops/audit (e.g. "Omnia CA State Gov"). |
| active | BOOLEAN | Inactive rules are skipped during lookup. Use to disable without deleting. |
| effective_from | TIMESTAMP | UTC. Supports scheduled routing changes. |
| effective_until | TIMESTAMP | UTC. NULL = no expiry. |
| created_by | VARCHAR(64) | DES user ID or Jira ticket reference. |
| created_at | TIMESTAMP | UTC creation timestamp. |
| updated_by | VARCHAR(64) | Identity of last modifier. |
| updated_at | TIMESTAMP | UTC last-modified timestamp. |
| jira_ticket | VARCHAR(32) | WebOps Jira ticket ID (e.g. WEBOPS-1042). Required for traceability. |
| notes | TEXT | Optional free-text operational context. |

## Segments Reference (All 12)

| Segment Key | Display Name | Description |
| --- | --- | --- |
| federal | Federal | U.S. Federal Government agencies |
| higher-ed | Higher Education | Colleges, universities, community colleges |
| state-local | State/Local Government | State agencies, municipalities, counties |
| k12 | K-12 Education | Public and private K-12 schools and districts |
| diversity | Diversity Suppliers | Certified diverse business enterprises |
| smb | Small-Medium Business | Non-government commercial small/mid businesses |
| corporate | Corporate | Large commercial/enterprise accounts |
| Segment Key | Display Name | Description |
| faith | Faith Organizations | Religious and faith-based organizations |
| creative | Creative/Production & Post | Media production studios and post houses |
| systems-integrat or | Systems Integrator | IT integrators and resellers |
| healthcare | Healthcare | Hospitals, clinics, healthcare systems |
| nonprofit | Non-Profit | 501(c)(3) and similar nonprofit organizations |
| "" (empty) | (Wildcard) | Matches any segment — used as a fallback rule |

## Contracts Reference

| Contract Key |  | Display Name | Notes |
| --- | --- | --- | --- |
| omnia |  | Omnia Partners | Cooperative purchasing for public sector |
| ei |  | E&I; Cooperative | Higher education cooperative |
| tips |  | TIPS-USA | National cooperative purchasing |
| buyboard |  | BuyBoard | Texas-based cooperative |
| equalis |  | Equalis Group | Public sector cooperative |
| mhec |  | MHEC | Higher education consortium — regional |
| ■ | PEPPM is fully removed. It must not appear in the contracts reference, portal mappings, logo strips, or any contract page output. |  |  |  |

# Lookup Priority Logic

When the hub needs to resolve a portal for a given customer, it evaluates the routing table using a 4-tier priority cascade. The first matching rule wins. This logic is driven by the routing service API — not embedded in front-end code.

| Priority |  | Match Type | Example | When to Use |
| --- | --- | --- | --- | --- |
| 1 (Highe st) |  | Exact State + Exact Segment | state='CA', segment='k12' | Most specific. Use for state-specific portal variants by segment. |
| 2 |  | Exact State + Any Segment | state='CA', segment='' | State-level override for all segments. Use when all segments in a state share one portal. |
| 3 |  | All States + Exact Segment | state='', segment='k12' | National default for a segment. Use when a segment always uses one portal nationwide. |
| 4 (Lowest) |  | Global Fallback | state='', segment='' | Required catch-all. Every active contract must have exactly one global fallback. |
| — (Error) |  | No Match | N/A | Surface RoutingConfigurationError. Do not silently fail. Front-end must handle gracefully. |
| ✓ | Every active contract must retain at least one global fallback rule (state='', segment=''). The DES and WebOps intake process must validate this constraint before applying any change. A change that would remove the last fallback is a BLOCK-level validation error (V-03). |  |  |  |  |

# Portal Routing Change Management

## Pathway A — Data Entry System (DES)

| # | Actor | Action |
| --- | --- | --- |
| 1 | Requestor | Identifies routing change need (new state, portal ID update, segment eligibility change) |
| 2 | Requestor | Logs into DES → Portal Routing Configuration module → selects contract |
| 3 | DES | Displays current active rules for selected contract |
| 4 | Requestor | Creates new rule or modifies/deactivates existing rule |
| 5 | DES | Validates: portal ID active in Portal Management Tool; no duplicate rule; global fallback present |
| 6 | DES | Requires change justification; associates Jira ticket ID (recommended) |
| 7 | DES Approver | Four-eyes sign-off for government/cooperative segments |
| 8 | DES | Commits change → writes audit log → triggers cache invalidation |
| 9 | QA | Requestor verifies routing in staging/prod using routing test utility |

## Pathway B — WebOps Jira Ticket

| # | Actor | Action |
| --- | --- | --- |
| 1 | Requestor | Opens Jira ticket in WebOps project using Portal Routing Change request type |
| 2 | Requestor | Completes all required fields (see Section 7.3) |
| 3 | Ariel Goldman | Reviews and approves. Adds approval comment in Jira. |
| 4 | Manny Steigman | Required approver for government or cooperative contract routing changes |
| 5 | WebOps Engineer | Implements change via DES or direct data store update |
| 6 | WebOps Engineer | Records jira_ticket in routing rule audit log; links rule_id(s) in ticket |
| 7 | Requestor | Validates production routing. Closes ticket or raises follow-up. |

## Jira Ticket Required Fields

| Field | Description | Requirement |
| --- | --- | --- |
| Change Type | ADD / UPDATE / DEACTIVATE | Required |
| Contract ID | Contract key (omnia, ei, tips…) | Required |
| Segment | Segment key or 'All Segments' | Required |
| State | Two-letter code or 'All States' | Required |

| Field | Description | Requirement |
| --- | --- | --- |
| Portal ID (New) | Portal Management Tool portal ID | Required for ADD/UPDATE |
| Portal ID (Previous) | Current portal ID (for traceability) | Required for UPDATE |
| Rule Label | Human-readable label for new rule | Required for ADD |
| Effective Date | UTC datetime. Default: immediately. | Optional |
| Business Justification | Why the change is needed | Required |
| Requestor | Name and email | Required |
| Approved By | Ariel Goldman or delegate | Required |
| Manny Steigman Approval | Required for gov/coop segments | Required for gov/coop |
| Staging Verified | Yes/No | Required |
| Rollback Plan | Recovery steps if prod routing fails | Required |

# Validation Rules

| Rule ID | Name | Severit y | Description |
| --- | --- | --- | --- |
| V-01 | Portal ID Existence | BLOC K | portal_id must exist and be active in Portal Management Tool. |
| V-02 | Duplicate Rule | BLOC K | No two active rules for the same contract may share the same (state, segment) pair. |
| V-03 | Global Fallback Present | BLOC K | Every active contract must retain at least one global fallback. Removing the last fallback is blocked. |
| V-04 | Contract Key Validity | BLOC K | contract_id must be a recognized contract key. Unknown keys are rejected. |
| V-05 | Segment Key Validity | BLOC K | segment must be a recognized key or empty string. Unknown keys are rejected. |
| V-06 | State Code Validity | BLOC K | state must be a valid two-letter US state code or empty string. |
| V-07 | Effective Date Logic | BLOC K | effective_until must be after effective_from if set. Zero or negative windows are rejected. |
| V-08 | Four-Eyes Approval | WAR N | Government/cooperative segment changes require second-approver sign-off in DES. |
| V-09 | Jira Ticket Reference | WAR N | jira_ticket is strongly recommended. Warning emitted if empty, but does not block. |
| V-10 | Cascade Orphan Check | WAR N | Warn if deactivating the last state-specific rule for a contract (customers fall to national fallback). |

# Audit & Traceability

## AUD-01: Immutable Audit Log

Every INSERT, UPDATE, or deactivation must be written to an immutable audit log. Log entries cannot be deleted or modified.

## AUD-02: Audit Log Fields

Each entry captures: rule_id, contract_id, segment, state, portal_id (before/after), change_type, operator_id, timestamp (UTC), jira_ticket, change_justification.

AUD-03: Retention

Audit log entries retained minimum 3 years.

AUD-04: Read Access

B2B PM, B2B Business Lead, and WebOps leads must have read access. No change invisible to these roles.

AUD-05: Diff View

DES and WebOps tooling must display before/after diff before committing any change.

AUD-06: Routing Snapshot

System must support exporting current routing table as timestamped CSV or JSON snapshot.

# Integration Requirements

## Front-End / Hub Integration

- The front-end resolvePortalMapping() function must be replaced by an API call — routing rules must not be embedded in front-end code

- Routing API must return resolved portal_id and label within 200ms at p95

- Front-end must handle RoutingConfigurationError gracefully — fallback message + 'Contact a Specialist' CTA.

No white-screen.

- Routing results cached per session only. Must not persist across sessions or users.

- Routing API must be versioned: /v1/routing/resolve

- Sign-Up Tray must pass contract_id (from entry point context), segment (from org type), and state (from contactform) to routing API

## Portal Management Tool Integration

Portal Management Tool remains read-only in Phase 1. Routing service validates portal IDs at rule-creation time. At runtime, routing service returns portal_id only — Portal Management Tool is invoked separately by the existing portal parameter resolution layer.

## Routing Test Utility

A routing test utility accessible to B2B PM and WebOps must accept contract_id, segment, and state as inputs and return: resolved portal_id, matching rule detail, and priority level used. Essential for post-change validation and Fast Track change verification.

## Contact Data Persistence (Backend — Brendan Bagley)

Contact form data submitted through the Sign-Up Tray must be persisted even on denial flows. This enables the B2B sales team to follow up with denied applicants. Persisted fields: first name, last name, business email, organization name, business phone, state, org type, denial reason, submission timestamp. Backend owner: Brendan Bagley.

# Roles & Permissions

| Name/Role | Title | Routing & Hub Permissions |
| --- | --- | --- |
| Ariel Goldman | B2B Business Lead | VIEW routing/audit. REQUEST changes. APPROVE Jira tickets. APPROVE Figma designs. Cannot directly write routing rules. |
| Manny Steigman | Senior Stakeholder | Required approver for government/cooperative routing changes AND any customer-facing hub deploy. |
| Jerel Smith | Senior PM — B2B Hub | VIEW routing/audit. REQUEST changes. Owns requirements, process, and post-launch sprint governance. |
| Brendan Bagley | Backend PM | Co-owner of routing API and contact persistence backend. VIEW routing/audit. Sprint planning partner. |
| Jay Lindner | UX Designer | Owns Figma designs for hub, contract, and segment pages. Design authority for Hub UX Redesign. |
| DES Routing Operator | Designated Ops Personnel | CREATE, UPDATE, DEACTIVATE routing rules via DES. Four-eyes required for gov/cooperative. |
| DES Routing Approver | Designated Approver | Second-approver in DES for government/cooperative segment changes. |
| WebOps Engineer | WebOps Team | Implement approved Jira routing tickets. DES or direct data store access. |
| Sam Herman | Portal Management Tool Owner | Consulted when new portal IDs needed. Not involved in routing rule management. |
| Josh Bernstein | PM Support | VIEW routing/audit. CMS submit-only role for content changes. |
| Shia Bernstein | B2B Technical Lead | Architecture authority. Consulted on routing service design and PMO-5000 routing scope. |

# Example Routing Rules

Illustrative routing table for Omnia Partners. Portal IDs are placeholders — actual values sourced from Portal Management Tool.

| Contrac t | Segment | Stat e | Portal ID | Label | Note |
| --- | --- | --- | --- | --- | --- |
| omnia | state-loc al | CA | 901 | Omnia CA State/Local | Priority 1 — exact state+segment |
| omnia | state-loc al | TX | 902 | Omnia TX State/Local | Priority 1 — exact state+segment |
| omnia | k12 | CA | 903 | Omnia CA K-12 | Priority 1 — exact state+segment |
| omnia | state-loc al |  | 910 | Omnia National State/Local | Priority 3 — national segment default |
| Contrac t | Segment | Stat e | Portal ID | Label | Note |
| omnia | k12 |  | 911 | Omnia National K-12 | Priority 3 — national segment default |
| omnia | higher-ed |  | 912 | Omnia National Higher Ed | Priority 3 — national segment default |
| omnia |  |  | 900 | Omnia Global Fallback | Priority 4 — global fallback (required) |

# Open Questions & Decisions Needed

| ID | Topic | Question | Owner | Status |
| --- | --- | --- | --- | --- |
| OQ- 01 | DES Routing Module | Does DES have a routing module, or does one need to be built? | Brendan Bagley / WebOps | Open |
| OQ- 02 | Four-Eyes Approver | Designated DES Routing Approver when Ariel is unavailable? | Ariel Goldman | Open |
| OQ- 03 | Efraim Scope | Efraim expected to push back on routing scope. What is MVP routing service for Phase 1? | Jerel Smith / Shia | Pendi ng |
| OQ- 04 | Existing Customer Routing | Apply new routing to new sign-ups only? Formal decision needed. | Jerel Smith / Ariel Goldman | Open |
| OQ- 05 | Staging Environment | Is staging available for post-change routing validation? | Shia Bernstein | Open |
| OQ- 06 | Cache Invalidation | TTL for routing config cache? Who triggers invalidation on DES commit? | Shia / WebOps | Open |
| OQ- 07 | Figma Design Lock | When is Jay Lindner Figma finalized and ready for engineering handoff? | Jay Lindner / Jerel Smith | Open |
| OQ- 08 | Copy Ownership | Who provides final copy for all redesigned hub/segment/contract pages? | Ariel Goldman | Open |
| OQ- 09 | Fast Track Scope | Are there other copy-level changes eligible for Fast Track beyond sign-up tray? | Jerel Smith / Ariel Goldman | Open |
| OQ- 10 | GA4 Measur ement ID | GA4 Measurement ID not yet obtained. When available? Who owns Ensighten rules? | Jerel Smith / Analytics | Open |

# Approvals

Sign-off required before implementation begins.

| Name | Role | Team | Signature | Date |
| --- | --- | --- | --- | --- |
| Ariel Goldman | B2B Business Lead | B2B Product | _____________________ ____ | _______ ____ |
| Manny Steigman | Senior Stakeholder | B2B Product | _____________________ ____ | _______ ____ |
| Jay Lindner | UX Designer | Design | _____________________ ____ | _______ ____ |
| Shia Bernstein | B2B Technical Lead | Engineerin g | _____________________ ____ | _______ ____ |
| Brendan Bagley | Backend PM | Engineerin g | _____________________ ____ | _______ ____ |
| Jerel Smith | Senior PM — B2B Hub | Product | _____________________ ____ | _______ ____ |

B&H; Photo Video Pro Audio — B2B Product Management · PMO-5000 · Portal Routing, Sign-Up Flow & Hub Redesign Requirements v2.0 · June

03, 2026 · Confidential