## Slide 1
B&H
B2B HUB MODERNIZATION
PMO-5000
Project Brief
UX · Project Management · Architecture
Weblogic → Aperture
Segment → Sign-Up Centered
Dev Only Updates → JSON Content Layer
Jerel Smith
Senior Product Manager
April 2026

## Slide 2
PROBLEM SPACE
Why the Current Hub Isn't Working
B&H Photo Video Pro Audio · B2B Hub Modernization · Phase 1
CONFIDENTIAL
Content Is Locked in Code
All updates to a headline, logo, and contract listing requires a Jira ticket, dev time, QA, and a deployment cycle. Even a logo update can take months. Insufficient GA4 tagging, obscures customer engagement analysis.
Sign-Up Is Buried
Users must browse segments and sub-pages before reaching a registration option. No organizational, state or account info is required upfront, creating misrouting and wasted rep time.
Routing Logic Is Hard-Coded; verification impeded
State-to-contract-to-portal routing is embedded in the codebase. Adding a new state, contract, or portal association requires a developer. No self-service path exists. We are likely using an outdated D&B API.
Weblogic Constrains Everything
The legacy platform makes CMS extensibility impractical. Every architectural improvement is bottlenecked by platform limitations that Aperture is designed to remove.

## Slide 3
UPDATED SCOPE
Four Strategic Pivots
B&H Photo Video Pro Audio · B2B Hub Modernization · Phase 1
CONFIDENTIAL
01
Weblogic → Aperture
All deliverables built on Aperture. No new work on Weblogic. Platform migration and hub modernization are coordinated, not sequential. All elements GA4 tagged at launch.
02
Segment Browsing → Sign-Up First
Sign-up is the hero CTA. Qualification-first funnel collects org type, state, and contact info before surfacing cooperative contracts or portal options.
03
Hard-Coded → JSON Content Layer
All hub, segment, and contract page content driven by JSON config, enabling the B2B team to publish changes without developer involvement.
04
Fixed Routing → JSON-Managed
Contract × segment × state routing logic moved from hard-coded to JSON-configurable. New associations added via JSON config — no code change required. Updated D&B API and validation of improved verification outcomes.

## Slide 4
JSON CONTENT LAYER
Replacing Hard-Code with Configurable JSON
Every content field and routing rule becomes editable — no dev ticket required.
B&H Photo Video Pro Audio · B2B Hub Modernization · Phase 1
CONFIDENTIAL
Hub & Segment Pages
→ Hero headline + subheadline
→ Body copy + benefit bullets
→ CTA labels + routing URLs
→ FAQ items + SEO meta fields
Contract Pages
→ Contract name, logo, blurb
→ Contract number + eligibility states
→ Primary + secondary CTA URLs
→ Add/update without code change
Contract × Segment × State Routing
→ State → cooperative contract mapping
→ Segment → portal routing rules
→ New associations via CMS admin
→ No code deploy required

## Slide 5
CONSTRAINTS
Constraints the Team Needs to Navigate
B&H Photo Video Pro Audio · B2B Hub Modernization · Phase 1
CONFIDENTIAL
Manny Steigman Approval Gate
Customer-facing changes require Manny's sign-off before going live. Manny is unavailable until approximately May 2026. Phase 1 build can proceed; launch is gated.
Aperture Migration Sequencing
Phase 1 must be built on Aperture. Any work delivered on Weblogic first creates porting liability. Migration timeline alignment is open question #1 for the architect session.
PMO 5000 — Existing-Customer Routing
Routing logic for existing B2B accounts is architecturally unresolved. Current lean: apply new routing to new sign-ups only; leave existing accounts unchanged. Not formally closed.

## Slide 6
TIMELINE
Path to Phase 1 Launch
B&H Photo Video Pro Audio · B2B Hub Modernization · Phase 1
CONFIDENTIAL
Now
Feasibility Discussion
Architects confirm Aperture readiness, migration sequencing, JSON routing model, and state/contract routing ownership.
Apr
UX Sizing & Alignment
Meet with UX to size the sign-up flow, core and segment pages. Effort estimate produced and shared with project management.
Apr
Prototype & Requirements Refinement
Prototype iterated with stakeholder feedback. Requirements locked with Ariel Goldman, Shia Bernstein, Brendan Bagley and UX.
May
UX Design Mockups
Jaye Linder produces high-fidelity designs for sign-up flow, core pages, segment pages, contract pages.
May
Stakeholder Approval
Ariel Goldman and Manny Steigman sign off on customer-facing designs. Manny availability (~May 2026) gates this milestone.
May
Handoff to Project Management
Approved designs and requirements handed to PM for sprint planning, ticket grooming, and developer assignment.

## Slide 7
OPEN QUESTIONS
Questions We Need to Answer Together
B&H Photo Video Pro Audio · B2B Hub Modernization · Phase 1
CONFIDENTIAL
Architecture
State/contract routing location: does routing config live in the new JSON config, or remain in B2B App?
Architecture
UX
Effort sizing: what is the design effort for the qualification-first sign-up flow, hub landing redesign, segment pages, and CMS admin panel?